Team Member: Branden Alder  Does not Meet  Meets  Exceeds

Last week’s tasks

|  |  |
| --- | --- |
| Project Element | Description |
| 8.0 System | -Phone now has app icon on phone desktop  -Designed new HomeScreen for all sysem login functionality.  -Worked with TJ to make it fully functional.  -All login items removed from navigation drawer  -Designed new styles for background, actionbar, and buttons for EVERY module with exception to forgot password and create login.  -Functional code will apply style settings for each parent module as well as every entry and graph pages that are connected to it.  -Created secondary home screen and applied homescreen design to it as a place holder for those who are logged in.  -Logout was moved to 3dot menu  -Functional and only displays if you are actually logged in plus will log out both local and google login systems.  -Settings are functional on every page. |

This week’s tasks

|  |  |
| --- | --- |
| Project Element | Description |
| 8.0 Application Settings  8.2 System Color Scheme | -Fix changed mood module settings page.  -Re-Design the Forgot Password and Create Login pages  -Create and Design the About/Help menu item.  -Work with TJ for Manage Entry Design  -Something about Use Cases |

Meetings Attended: Daily Scrums:

Signature: