Team Member: Branden Alder  Does not Meet  Meets  Exceeds

Last week’s tasks

|  |  |
| --- | --- |
| Project Element | Description |
| 1.0 Mood Module  2.0 Medication Module  3.0 Sleep Module  4.0 Exercise Module | Updated the entire module to include a scroll view which fixed an issue with the done button overlapping the module. Edited the details to only be 1 line and scroll with entry.  Updated the medication module to include a table layout and scroll view. Added two phone alert switches (not functional yet) added multiple entry fields to the module to further complete the entire module. Still a few entry fields to include to allow for the switches to know when to alert the user.  Updated the entire module to include a table layout and scroll view which fixed both the details and done items from overlapping the module and fixed a few spacing issues caused with this change.  Updated the entire module to include a table layout and scroll view. Fixed the details entry and done button as well as spacing issues. |

This week’s tasks

|  |  |
| --- | --- |
| Project Element | Description |
| 2.0 Medication Module | Finish medication entry design to include entries to allow the phone alerts to know when to activate.  Start with Analysis |

Meetings Attended: 2 Daily Scrums: 3

Signature:

Team Member: Troy Riblett  Does not Meet  Meets  Exceeds

Last week’s tasks

* Updated sleep module and exercise module to include the local primary key in the data that is sent off to the webdatabase.
* Built out the SQLite/Android code for storing entries on the Diet Module
* Made webcode and SQL code for storing the entries from the diet module
* Updated exercise module to display previous entries
* Created webcode and SQL code to do updates on the webdatabase (not implemented on phone yet, awaiting ability to change previous entries)

This week’s tasks (technically not a part of the sprint)

* Do what was done for the other modules to the medication module.
* Presentation/Documentation prep

Meetings Attended: 2 Daily Scrums: 3

Signature:

Team Member: Tanna McClure  Does not Meet  Meets  Exceeds

Last week’s tasks

- Fix local storage base class to work for all modules

- Update mood storage to use the new fixed one

- Refactor other modules that are storing to work again

This week’s tasks

- the sprint is over so ??  
- next term I’ll think we’ll finish med and diet, get everything storing so we can start on   
 setting and analysis  
- vhhjjujutuhh5hh5h5yh

Meetings Attended: 2 Daily Scrums: 3

Signature:

Team Member: JP FALLON  Does not Meet  Meets  Exceeds

Last week’s tasks [Get Recycle View working JP! {6.73 Edit Past Entries UC6.73}]

\* Moved code around to use a separate Activity as a 'Bus' between fragments, Restored functionality to some DB queries; nothing of real value.

This week’s tasks: Tighten documentation, Prepare Presentation, Make more progress on RV (Cursor class for bus, UI hooks for decorator, 'Touch Focus' class etc. )

Meetings Attended: 2 Daily Scrums: 3

Signature: