Team Member: Troy Riblett  Does not Meet  Meets  Exceeds

Last week’s tasks

* Configured webserver
* Wrote php code on webserver to talk to database (including 1-way hash of passwords)
* Refactored login method on Android to use Webserver

This week’s tasks

* Password Changes (6.13)
* Attach preferences and data to user login (8.6.1, slightly 6.6)

Meetings Attended: 3 Daily Scrums: 3

Signature:

Team Member: Tanna Mcclure  Does not Meet  Meets  Exceeds

Last week’s tasks

* Decide how to do the slide menu thing (Edit from Troy- Requirement 8.1.4)
* Create different projects doing different things to pick one way of doing it
* Decided on new project, Create new project and began to move things over to it

This week’s tasks

* Continue moving code from old project. Begin with mood module, continue onto other modules once mood is complete (Edit from Troy – corresponds to 8.1.1, and 8.1.5)

Meetings Attended: 1 Daily Scrums: 1.5

Signature:

Team Member: Branden Alder  Does not Meet  Meets  Exceeds

Last week’s tasks

|  |  |
| --- | --- |
| Project Element | Description |
| 5.0 Diet Module | Finally got computer to build the project by fixing the version numbers in the gradle.build file. Can now emulate project to phone instead of computer emulator. Fixed Diet Module so that it has toolbar and back button as well as having working date and time functions as well as general comments section. |

This week’s tasks

|  |  |
| --- | --- |
| Project Element | Description |
| 8.3 Enable/Disable Modules | Working on the project settings ability to turn on and off individual items within a module as well as modules themselves. |

Meetings Attended: 3 Daily Scrums: 3

Signature:

Team Member: JP Fallon  Does not Meet  Meets  Exceeds

Last week’s tasks 4.6 View Past Entries + Refactoring LSA into DB adapter (And wrote some helper functions)

(Edit from Troy- 4.6 has been moved to 6.6, this corresponds to completion of 6.6.4 and nearlyl 6.6.4)

This week’s tasks

* 6.6.1 View Past Entries in calendar view
* 6.7.1 Edit Past Entries in a Calendar view (including write to localDB)
* (Edit from Troy – JP may also complete 6.7.4 as part of 6.7.1, however this is not required of him for this week)

Meetings Attended: 3 Daily Scrums: 3

Signature: